# Deferred Maintenance Status Report

Updated October 28, 2024

$2.7 million total funds allocated towards reinvestment in the state (4.87%).

$56 million total funds to allocate.

## Projects in process:

- Agriculture: Air handlers  and terminals.

- Agriculture Lab: VFDs.

- Denver Davison: Air handlers.

- Hodge: Air handlers and terminal units.

- Lincoln Data Center: Electrical system switchgear upgrade.

- M.C. Connors: Air handlers and air terminal units replacement.

- Quad buildings: Entryways.

- Sequoyah: Air handler and air terminal unit replacements.

- Transportation: Air handler unit.

- Will Rogers: Roof and penthouse panel replacement and air handler and terminal unit replacements.

## Projects in planning:

- Agriculture: Electrical system.

- Capitol: Tunnel condenser piping.

- Denver Davison: East entry, electrical switchgear and distribution and elevator.

- Hodge: Fire suppression system and electrical distribution system.

- Library: Air handlers, terminals and electrical system.

- Mansion Grounds: Water drainage.

- M.C. Connors: Electrical distribution and switchgear.

- Transportation: Elevator and fire suppression system.

September: $2.13 million funds reinvested during the past month.