# Deferred Maintenance Status Report

Updated Sept. 20, 2024

$2.7 million total funds allocated towards reinvestment in the state (4.87%).

$56 million total funds to allocate.

## Projects in process:

- Agriculture: Air handler and air terminal units replacement.

- Ag Lab: VFD replacements. Denver Davison: East entry, electrical switchgear and distribution, and elevator replacements.

- ODOT: Elevator replacement.

- Quad building: Entryway.

- Will Rogers: Roof and penthouse panel replacement.

## Projects in planning:

- Agriculture: Electrical system.

- Capitol: Tunnel condenser piping.

- Denver Davison: Air handler units.

- Hodge: Air handlers, air terminal units, fire suppression system and electrical distribution system.

- LDC: Electrical system switchgear.

- Library: Air handler and air terminal units and electrical system.

- Mansion: Site water drainage.

- M.C. Connors: Air handler and air terminal units replacement. ODOT: Air handlers and fire suppression system.

- Sequoyah: Air handler and air terminal unit replacements.

- Will Rogers: Air handler and air terminal unit replacements.

August: $1.04 million funds reinvested during the past month.